Section 1: Project Overview:

Project Name	: 	E-Commerce Website Testing Project

Application		: 	SauceDemo (https://www.saucedemo.com)

Prepared By		: 	Neeraja Pentakota

Date           		:	April 2026

Version		:	1.0

Section 2: Objective:

The objective of this testing project is to verify that all functional features of the SauceDemo e-commerce website work correctly as expected. This includes Login, Product Listing, Product Detail, Add to Cart, Checkout, and Logout modules.

Section 3: Scope (What will be Tested)

1. Login Module — valid login, invalid login, blank fields

2. Product Listing — products display, sorting, images

3. Product Detail — product name, price, Add to Cart button

4. Add to Cart — adding items, removing items, cart count

5. Checkout — form fields, validations, order summary

6. Logout — logout functionality, session ending

7. API Testing — REST API validation using Postman

8. Database Validation — SQL queries using MySQL Workbench

Section 4: Scope(What will not be Tested)

1. Payment gateway integration (not available on demo site)

2. Performance/Load testing

3. Mobile application testing

4. Cross-browser testing (only Chrome will be used)

5. Security penetration testing

Section 5: Test Approach

Testing Type 	: 	Manual Testing

Approach		:	Black Box Testing

Techniques Used:

- Equivalence Partitioning

- Boundary Value Analysis

- Positive and Negative Testing

- Exploratory Testing

Section 6: Test Environment

Operating System  	: 	Windows

Browser           		: 	Google Chrome (latest version)

Application URL   		: 	https://www.saucedemo.com

Test Data         		: 	Provided by SauceDemo (standard_user, problem_user, locked_out_user)

Section 7: Tools used

Test Management   	: 	JIRA (Bug Tracking)

Test Cases        		: 	Microsoft Excel / Google Sheets

API Testing       		: 	Postman

Database Testing  		: 	MySQL Workbench

Documentation     		: 	Google Docs

Version Control   		: 	GitHub

Section 8: Entry Criteria

(Entry Criteria = conditions that must be TRUE before testing starts)

1. Test Plan document is reviewed and approved

2. Test cases are written and ready

3. Application URL is accessible

4. All testing tools are installed and working

5. Test data (usernames and passwords) are available

Section 9: Exit Criteria

(Exit Criteria = conditions that must be TRUE before testing ends)

1. All test cases have been executed

2. All High priority bugs are reported in JIRA

3. Test Summary Report is prepared

4. All project files are uploaded to GitHub

Section 10: Test Schedule

Week 1  : Tool Setup and Exploration			—		Completed ✓

Week 2  : Test Plan and RTM                   		—		In Progress

Week 3  : Test Case Writing Part 1            		— 		Upcoming

Week 4  : Test Case Writing Part 2            		— 		Upcoming

Week 5  : Test Execution and Bug Reporting   	 	— 		Upcoming

Week 6  : API Testing with Postman            		— 		Upcoming

Week 7  : SQL Database Validation             		— 		Upcoming

Week 8  : Final Report and Portfolio			— 		Upcoming

Section 11: Risks & Assumptions

Risks:

1. Demo website may be down sometimes — retry after some time

2. Limited test data available on demo site

Assumptions:

1. SauceDemo website is available throughout testing

2. Chrome browser is used for all testing

3. Tester has basic knowledge of e-commerce workflows