E-Commerce Website Testing Project

================================================================

DOCUMENT INFORMATION

Document Title  	:	Test Summary Report

Project Name     	: 	E-Commerce Website Testing Project

Application      	: 	SauceDemo (https://www.saucedemo.com)

Prepared By      	: 	Neeraja Pentakota

Date             		: 	April 2026

Version          	: 	1.0

================================================

SECTION 1 — PROJECT OVERVIEW

This document summarizes the testing activities performed

on the SauceDemo e-commerce web application. The testing

was conducted over 8 weeks covering manual testing, API

testing, and database validation.

Application URL  	: 	https://www.saucedemo.com

Browser Used    	: 	Google Chrome

Operating System 	: 	Windows

Test Period      	: 	April 2026

================================================

SECTION 2 — TEST SCOPE

Modules Tested:

1. Login Module

2. Product Listing Module

3. Product Detail Module

4. Add to Cart Module

5. Cart Module

6. Checkout Module

7. Logout Module

8. Navigation Module

9. REST API Testing

10. SQL Database Validation

Modules Not Tested:

1. Payment gateway integration

2. Performance and load testing

3. Mobile application testing

4. Cross browser testing

5. Security penetration testing

================================================

SECTION 3 — TEST EXECUTION SUMMARY

Total Test Cases Written    : 55

Total Test Cases Executed   : 55

Total Test Cases Passed     : 51

Total Test Cases Failed     : 4

Total Test Cases Blocked    : 0

Pass Rate                   : 92.7%

Module-wise Results:

Module            | Total | Pass | Fail

Login             |  10   |  10  |  0

Product Listing   |   8   |   6  |  2

Product Detail    |   5   |   4  |  1

Add to Cart       |   5   |   4  |  1

Cart              |   6   |   6  |  0

Checkout          |  14   |  14  |  0

Logout            |   4   |   4  |  0

Navigation        |   3   |   3  |  0

TOTAL             |  55   |  51  |  4

================================================

SECTION 4 — API TESTING SUMMARY

Tool Used        : Postman

API              : JSONPlaceholder REST API

Total API Tests  : 10

Passed           : 10

Failed           : 0

Pass Rate        : 100%

API Tests Executed:

- GET All Users          : Pass

- GET Single User        : Pass

- GET Invalid User       : Pass

- GET All Posts          : Pass

- GET Single Post        : Pass

- POST Create User       : Pass

- POST Create Post       : Pass

- PUT Update User        : Pass

- DELETE User            : Pass

- GET User Posts         : Pass

================================================

SECTION 5 — SQL DATABASE TESTING SUMMARY

Tool Used           : MySQL Workbench

Database Created    : ecommerce_test

Tables Created      : users, products, orders

Total SQL Queries   : 10

Passed              : 10

Failed              : 0

Pass Rate           : 100%

SQL Queries Executed:

- Get all users                    : 5 rows — Pass

- Get all products                 : 6 rows — Pass

- Get all orders                   : 8 rows — Pass

- Products with price less than 20 : 4 rows — Pass

- All completed orders             : 4 rows — Pass

- All pending orders               : 3 rows — Pass

- Total orders per user            : 5 rows — Pass

- JOIN users and orders            : 8 rows — Pass

- JOIN products and orders         : 8 rows — Pass

- Most expensive product           : Fleece Jacket 49.99 — Pass

================================================

SECTION 6 — DEFECT SUMMARY

Total Bugs Found    : 4

Critical Bugs       : 0

High Severity Bugs  : 4

Medium Bugs         : 0

Low Bugs            : 0

All bugs found in problem_user account only.

Standard_user account works correctly.

Bug Details:

BUG 1 — KAN-5

Title     : All 6 product images show same wrong image

Module    : Product Listing

TC ID     : TC_012

Severity  : High

Status    : Open

Steps     : Login with problem_user and observe product images

Expected  : Each product shows its own unique image

Actual    : All 6 products show same incorrect image

BUG 2 — KAN-6

Title     : Clicking product image opens wrong product page

Module    : Product Listing

TC ID     : TC_018

Severity  : High

Status    : Open

Steps     : Login with problem_user and click any product image

Expected  : Correct product detail page opens

Actual    : Wrong product detail page opens

BUG 3 — KAN-7

Title     : Add to Cart button not working on product detail page

Module    : Product Detail

TC ID     : TC_022

Severity  : High

Status    : Open

Steps     : Login with problem_user and click Add to Cart on detail page

Expected  : Product added to cart and count increases

Actual    : No effect — product not added to cart

BUG 4 — KAN-8

Title     : Add to Cart button not working on products listing page

Module    : Add to Cart

TC ID     : TC_024

Severity  : High

Status    : Open

Steps     : Login with problem_user and click Add to Cart on listing page

Expected  : Product added to cart and count increases

Actual    : No effect — product not added to cart

================================================

SECTION 7 — TOOLS USED

Tool               | Purpose

JIRA               | Bug tracking and defect management

Google Sheets      | Test case documentation

Postman            | REST API testing

MySQL Workbench    | SQL database validation

Google Docs        | Documentation

GitHub             | Version control and portfolio

================================================

SECTION 8 — OVERALL TESTING SUMMARY

Testing Type       | Total | Passed | Failed | Pass Rate

Manual Testing     |  55   |   51   |    4   |  92.7%

API Testing        |  10   |   10   |    0   |  100%

SQL Testing        |  10   |   10   |    0   |  100%

Total Bugs Found   |   4   |        |        |

================================================

SECTION 9 — CONCLUSION AND RECOMMENDATION

The SauceDemo e-commerce application was tested thoroughly

across all major functional modules. The application

performs well for standard_user account with a pass rate

of 92.7% for manual testing.

Key Findings:

1. Login module works correctly for all scenarios

2. Product listing and detail pages work correctly

3. Cart and checkout flow works without any issues

4. Logout and navigation work correctly

5. All 4 bugs found are related to problem_user account

6. API testing shows 100% pass rate

7. Database validation shows 100% pass rate

Recommendation:

The application is READY FOR RELEASE for standard users.

However the following must be fixed before release:

- Fix product images for problem_user account

- Fix Add to Cart functionality for problem_user account

- Fix product page navigation for problem_user account

Overall Quality Rating: GOOD — 92.7% Pass Rate

================================================

Prepared By    : Neeraja Pentakota

Date           : April 2026

Role           : QA Test Engineer